## Slide 1
AUTOMATION PLAN
PetroSeven kiosk and virtual desktop flows
A concise view of what has been built, how the automation is structured, and what remains before broader rollout.
45%
ready / in repo
36%
remaining to automate
19%
human-assisted validation
PetroSeven Kiosk Automation Plan
01

## Slide 2
Project Objective
Build a reliable visual automation layer for kiosk sales, login, benefits, invoice, and pump-related validation flows.
PetroSeven Kiosk Automation Plan
02
Core goal
Reduce repetitive kiosk validation work while keeping traceable evidence for each critical step.
Primary surface
Kiosk UI through AnyDesk/RustDesk, supported by screenshots, image assets, and controlled manual checkpoints.
Automated UI actions
Image anchors and calibrated clicks for repeatable kiosk navigation.
Evidence by step
Screenshots and reports create an auditable record for each step.
Human-aware boundaries
Hardware, RFID, PinPad, pump operation, tickets, and external checks stay explicit.

## Slide 3
Matrix Snapshot
Revised working scope from the 63-case automation matrix analyzed on 2026-06-15.
PetroSeven Kiosk Automation Plan
03
Ready / in repo
45%
24 of 53 cases
Remaining to automate
36%
19 of 53 cases
Human-assisted validation
19%
10 of 63 cases
How to read it
The working scope now includes 10 cases that can run in parallel with a person at the station completing the physical validation. Only the remaining 10 hard-dependency cases stay outside the completion percentage.
Source: PetroSeven automation matrix, revised scope; 10 hard-dependency cases remain excluded.

## Slide 4
What Has Been Built
The current repo already contains a practical automation base and multiple flow-level building blocks.
PetroSeven Kiosk Automation Plan
04
Login flow
Standard employee login, 7ly login, welcome modal, and return-to-start validation.
Login error
Negative login coverage using image assets instead of hardcoded coordinates.
Sales path
Fuel selection, amount input, payment wait, and benefits prompt evidence.
Desktop simulator
Virtual pump simulator actions are represented with desktop evidence.
Reusable foundation
Features, assets, screenshots, and report generation are now aligned enough to support the next wave of scenarios.
Crash
Close the kiosco while fueling is in progress

## Slide 5
Execution Model & Evidence
Automation advances the UI path; human and hardware checkpoints are isolated instead of hidden.
PetroSeven Kiosk Automation Plan
05
Image assets
Scripted flow
Screenshots
Manual checkpoint
Evidence package
Each automated step can produce screenshots and logs; hardware-dependent steps can be closed with operator video or external proof.

## Slide 6
Plan to Close the Gap
Priorities that turn the current base into a repeatable delivery workflow.
PetroSeven Kiosk Automation Plan
06
1
Stabilize execution
Install/verify Behave dependencies and run dry-run plus targeted flows in the real environment.
2
Standardize assets
Move more clicks to image anchors, tighten waits, and keep coordinate fallback explicit.
3
Automate pending cases
Convert the highest-value pending matrix cases into feature tags and evidence-backed flows.
4
Control dependencies
Define manual checkpoints, required test data, and external validation evidence for cases the bot cannot close alone.
Operating rule
If a case needs a person, device, ticket, email, or third-party response, the automation still documents the boundary and collects the right evidence.

## Slide 7
Completion Timeline
Finish the pending automatable cases first, then organize the full suite into Behave features.
PetroSeven Kiosk Automation Plan
07
Pending cases to finish
19 automatable cases remain, plus 10 station-assisted validations that can run in parallel.
Login variants
Standard/error cases and controlled credential states.
Sales & benefits
Fuel, amount, 7LY prompt, payment wait, and visual checks.
Invoice / external proof
Invoice flow plus tickets, email, QR, and system-response evidence.
Dependency controls
Manual checkpoints for pump, RFID, PinPad, test data, and third parties.
Sprint path
Jun 17-19
Stabilize
Environment setup.
Complete
Batch 1
Login + sales cases.
complete
Batch 2
Invoice + 7LY cases.
Jun 22 -26
Complete
Remaining cases + docs.
After pending cases
Jun 24-26, 2026
Migrate all flows into Behave feature files and tags.
Benefits: tag-based runs, cleaner regression, reusable steps, and clearer QA/dev collaboration.
Target readiness: Jun 26, 2026

## Slide 8
Next:
Live Demonstration
We will move from the plan into the automation demo: login, flow execution, evidence capture, and the points where human or environment dependencies are intentionally controlled.
Automation Plan | PetroSeven